Chapter 1

This chapter contains details on the phases and tasks for rolling out Windows 95 that are summarized in Chapter 1, “Corporate Deployment Guide.” If you are comfortable with the early planning phases of deployment, you can skip ahead to the section, “Specify the Preferred Network Client Configuration: The Details.”

Corporate Implementation Strategy

Review Windows 95: The Details    3

¨ In This Chapter

Read Introducing Microsoft Windows 95    3

Review the Business Case for Windows 95    3

Acquire the Windows 95 Resource Kit    5

Read Inside Windows 95 (Optional)    5

Assemble the Planning Team and Tools:  The Details    5

Assign the Project Manager and Planning Team Members    6

Inventory Client and Server Hardware and Software Configurations    6

Set Up a Testing Lab and Equipment    6

Send Team Members to a Microsoft Authorized Technical Education Center (Optional)    7

Specify the Preferred Network Client Configuration: The Details    7

Determine the Location of Windows 95 Files    7

Evaluate Key Features of the Ideal Configuration    8

Evaluate Recommended Features for Network Clients (Optional)    9

Evaluate Other Optional Features (Optional)    12

Conduct the Lab Test: The Details    13

Prepare the Site    13

Install Windows 95 on Test Computers    14

Test the Installation    14

Test the Restoration Process    15

Plan the Pilot Rollout: The Details    16

Automate the Installation    16

Document the Logistics of a Pilot Installation    17

Develop the User Training Plan    17

Develop the Support Plan    18

Conduct the Pilot Rollout: The Details    19

Simulate the Installation Process    19

Test Windows 95 Performance and Capabilities    19

Survey and Adjust Based on User Feedback    19

Finalize the Rollout Plan: The Details    20

Document, Budget, and Carry Out the Logistics    20

Update the Policies and Practices Guidelines    20

Create the Registration Template    21

Roll Out Windows 95: The Details    21

# Review Windows 95: The Details

This is the first phase of the deployment process, which entails reading about Windows 95 features and benefits. In this phase, those responsible for planning and conducting the rollout learn how Windows 95 helps reduce support costs and increase business profitability.

## Read Introducing Microsoft Windows 95

Introducing Microsoft Windows 95, available from Microsoft Press, provides information about Windows 95 features and functionality. This book discusses the changes and enhancements made to the Microsoft Windows operating system to provide easier management and support in a network environment. To order this title from Microsoft Press, call (800) MSPRESS ((800) 677-7377).

The information contained in Introducing Microsoft Windows 95 is also provided in electronic form under the title Reviewer’s Guide. For online access to the Reviewer’s Guide or other current information on Windows 95, connect to the Microsoft WIN_NEWS forum at any of the following electronic locations.

| Online service | How to access |
| --- | --- |
| The Microsoft Network | From the Windows 95 desktop, click the Microsoft Network icon. Then click Microsoft and, in the Microsoft menu, select Windows 95. Click WinNews. |
| America Online | Use the keyword winnews |
| CompuServe | Type go winnews |
| FTP on the Internet | Type ftp://ftp.microsoft.com /PerOpSys/Win_News |
| GEnie™ | Download files from the WinNews area under the Windows 95 RTC. |
| Prodigy™ | Type jump winnews |
| Worldwide Web on the Internet | Type http://www.microsoft.com |

## Review the Business Case for Windows 95

Many leading industry analysts have developed independent assessments of the impact of Windows 95 on corporate operations. The reports of two notable firms, Gartner Group, Inc. and Usability Sciences Corporation, are discussed in this section, to assist rollout planners in understanding specifically how Windows 95 reduces the total cost of ownership for a personal computer in your organization.

Gartner Group, Inc. Reports

Two published reports are available, describing the cost of migrating to Windows 95 from Windows 3.x and the effect of Windows 95 on the total cost of ownership of a personal computer. This section summarizes key findings of the reports. To receive the complete report, contact Gartner Group, Inc. at (203) 967-6700 and ask for the Total Cost of Ownership study (reference Personal Computing Service K-820-1094) and the report entitled “GUI Operating System Migration: How Sticky Will It Be?” (August 22, 1994).

Highlights of these reports include the following.

Gartner Group projects that a typical organization will earn back the cost of migrating to Windows 95 within three to six months, based on support cost savings alone. Assuming that, on an annual basis, Windows 95 costs $1,180 less per user to run than Windows 3.1, over five years, Gartner Group estimates that organizations will save nearly $6,000 per user. Notice that, even if organizations do not realize this precise reduction in costs, the support-cost savings should substantially exceed the cost of migration.

###### Payback period is short.

Gartner Group recommends that organizations migrate to Windows 95 “if only to run 16-bit Windows applications on a more stable, easier to use platform.”

###### Migration is justified even when only using 16-bit applications.

In its “Cost of Migration” study, Gartner Group demonstrates that organizations benefit substantially through decreased costs by planning their deployment of Windows 95. In fact, by planning the traditional labor-intensive operations (for example, the installation process) an organization could realize costs of migrating to Windows 95 that are less than the average upgrade cost from Windows 3.0 to Windows 3.1.

###### Planning Windows 95 deployment increases potential savings.

Although not cited in these reports, additional payback should result from increased user productivity due to features such as Dial-Up Networking, multitasking, multithreading, and so on.

### Usability Sciences Corporation Report

Usability Sciences Corporation, an independent usability testing group, performed a study on how users are affected by moving to Windows 95. Their study included 75 existing Windows 3.1 users with varied levels of skill in performing common tasks. Details of the study and its findings are available from the WinNews electronic forum.

Highlights of the study’s results include the following.

After testing users on Windows 3.1 on specific tasks, and then allowing them a 20-minute “play” period with Windows 95, the study found that the same users were almost as fast under Windows 95 in performing comparable tasks as they were in Windows 3.1.

###### Users get started quickly.

Usability Sciences reported that, within 1.5 hours of first using Windows 95, Windows 3.1 users performed operations nearly twice as fast as they did on Windows 3.1.

###### Users perform faster.

Since all tests in the study were performed using the computer-based training (CBT) module that comes with Windows 95, the results demonstrate that lengthy training sessions are not necessary.

###### Extensive user training is not needed.

As additional reports and studies are published, they’ll be placed on the WinNews online forum. Check these forums for periodic updates.

## Acquire the Windows 95 Resource Kit

The Windows 95 Resource Kit is a technical supplement to the Windows 95 product documentation, written to assist administrators in installing, supporting, and managing Windows 95 on corporate networks.

Each Planning and Installation team member should obtain a copy of the Resource Kit for review during the deployment process.

## Read Inside Windows 95 (Optional)

For background information on the architecture, internal processes, and development history of the product, Microsoft Press has published Inside Windows 95. Author Adrian King, who spent seven years in the Microsoft Systems Software Division, wrote the book while Windows 95 was under development. With his insider’s view, King explains the base system and the new user interface, and offers new guidelines for application developers, along with tips on porting, multitasking, OLE, internationalization, color matching, device-independent bitmaps, and the printing subsystem. King also includes perspectives on why design decisions were made and how the design changed during development.

# Assemble the Planning Team and Tools:  The Details

This phase involves gathering the resources to properly plan for testing and evaluating Windows 95.

## Assign the Project Manager and Planning Team Members

The deployment project manager participates in the Executive team and leads the Planning team. This individual is usually the head of the Information Systems department; however, the executive committee may find another individual to be more appropriate, depending on the organization.

When setting up the Planning team, it is important to include a set of individuals representing the groups involved in the deployment process. This includes people from Corporate Support and Employee Training departments, the Corporate Standards Committee, and key Installation team members. Individuals from the Finance and Accounting group will need to take part in planning and evaluation later on, but need not be assigned to the team for the duration of the process.

## Inventory Client and Server Hardware and Software Configurations

You’ll need to survey a representative sample of your network to compile an inventory of hardware and software used on client and server computers. When this inventory is compiled, you can accurately simulate the organizational environment in the lab. Such a simulation helps you make broad decisions about your organization’s computing infrastructure, such as the choice of protocol or the default desktop configuration as it pertains to applications.

Software management tools can be used to query computers on the network for their hardware and software configurations. For example, the Microsoft Diagnostics (MSD) tool can run a report for output to a text file, describing a computer’s specific hardware and settings. For more detailed information about a large number of computers on a network, you can use system management programs, such as the Microsoft Systems Management Server, to conduct the inventory.

## Set Up a Testing Lab and Equipment

To effectively evaluate and test the Windows 95 installation process, you need to set aside enough physical space and to assemble a sufficient number of computers to test everything from Server-Based Setup to hand-tuning options for the local computer. In addition, if your network environment includes the use of portable computers that dial into the company, or if you use additional servers or mainframe computers for business data, you’ll want to ensure that the lab computers have full access to the network and an analog phone line. It is important that you comprehensively test and implement all of the Windows 95 features in the lab with all of your business-specific applications before moving to the pilot installation.

## Send Team Members to a Microsoft Authorized Technical Education Center (Optional)

Microsoft Official Curriculum for Microsoft Windows 95 currently includes Supporting Microsoft Windows 95, a five-day course, and Self Study course material. For information about authorized training offered for Windows 95, call (800) SOLPROV ((800) 765-7768) for a referral to a local Microsoft Solution Provider Authorized Technical Education Center (ATEC), or call the Microsoft Fax Server at (800) 727-3351 and request document number 10000256 for the location of the Authorized Academic Training Program (AATP) site nearest you. Microsoft ATECs and Microsoft AATPs offer Microsoft Official Curriculum delivered by Microsoft Certified Trainers to educate computer professionals on Microsoft technology.

For other training information, see Appendix J, “Windows 95 Resource Directory.”

# Specify the Preferred Network Client Configuration: 
The Details

Detailed analysis is required to determine your preferred client-computer configuration. Starting with the ideal configuration, which uses the most functional and best-performing client software, you must evaluate each feature against your organization’s needs and environment to determine its appropriateness and compatibility. If you are considering different configuration alternatives, repeat this evaluation for each configuration.

The following sections describe feature options and decisions to evaluate in specifying the network client configuration.

## Determine the Location of Windows 95 Files

When deciding where to place Windows 95 files, consider how the computer will be used and evaluate the benefits of each placement option. If the computers are personal workstations, portable computers that occasionally connect to the network, or are used in workgroups that only share data and applications such as word processors (not operating system software), then you might want to install Windows 95 executable files and applications on the local hard disk and run these locally. Swap files and TEMP files are also located on the local hard disk. The network is used only to store commonly used data.

On the other hand, if you want to run a shared copy of Windows 95 to reduce the hardware requirements for the network computers, allow users to access more than one computer, and provide a centralized location for managing users’ system configurations, then you would install Windows 95 files so that all Windows 95 executables and applications run from the network. All data is saved on the network. Swap files and TEMP directories are placed on network drives.

Support for diskless workstations is available for NetWare networks at the time of the initial release of Windows 95. For information about support under Windows NT, contact your Microsoft sales support representative.

## Evaluate Key Features of the Ideal Configuration

This section provides detailed discussions of the features which might be included in an ideal network client configuration.

### Using a 32-bit Network Client

For best performance, the preferred network client is one that uses a 32-bit redirector for accessing servers. Windows 95 includes the 32-bit Microsoft Client for NetWare and Client for Microsoft Networks. Network vendors are also creating additional 32-bit redirectors. The benefits of using a 32-bit, protected-mode client include the following:

·	Uses no real-mode memory

·	Provides faster data I/O across the network

·	Offers greater stability than real-mode redirectors

·	Allows more than one redirector to be run at one time, and thereby enables access to servers for multiple networks without having to reload the operating system for a new network client

·	Makes networking seamless in the Windows 95 user interface; users can browse the server for multiple networks in Network Neighborhood, all in the same namespace — users don’t need to know which type of network they are browsing

Although 32-bit clients are available, a 32-bit client is not required if you are running either a NetWare network or a Microsoft network. However, if you are using a Microsoft network, there are no significant reasons not to use the 32-bit redirector and, for most NetWare networks, there are no barriers to using the 32-bit redirector. For troubleshooting purposes, you may want to temporarily use the real-mode redirector.

As of this writing, all other networks require a real-mode client. However, you can run a protected-mode Windows 95 client such as Client for Microsoft Networks in conjunction with a real-mode network client. Many network vendors are developing 32-bit clients for Windows 95; contact your network sales representative for information.

Using a 32-bit Protocol

If you select a 32-bit client, then by default Windows 95 will also set up a 32-bit protocol. Even if you are running a real-mode client such as the Novell® 3.x workstation shell (NETX) with a real-mode implementation of IPX/SPX to access NetWare® servers, you can still load the 32-bit version of the Microsoft IPX/SPX-compatible protocol. The benefits of adding the protected-mode protocol are better performance and better stability for network communications to servers that are not running NetWare (for example, computers running Windows 95 or Windows NT).

In addition, for protocols such as TCP/IP, the Microsoft 32-bit version enables additional functionality such as the ability to use DHCP and WINS servers which dynamically set the IP addresses and resolve computer names for client computers on the network. Each protocol has a number of benefits, as discussed in Chapter 12, “Network Technical Discussion.”

### Using the Latest Network Adapter Drivers

For best performance, use the latest network adapter drivers available. These should be NDIS 3.1-compatible drivers which provide Plug and Play capabilities. Such drivers take up no real-mode memory and can be loaded or unloaded dynamically as required.

The only instances in which you wouldn’t use the latest drivers are:

·	The newest driver isn’t available for your network adapter.

·	Your site uses ODI cards and drivers.

## Evaluate Recommended Features for Network Clients (Optional)

The following optional features are recommended for your preferred configuration. These features define how Windows 95 will be installed and administered in your organization.

### Using System Policies

System policies are used to restrict the desktop and network functionality on each client computer, including restricting Windows 95 features and capabilities that users may accidentally use — or deliberately misuse— to access information or damage data on their computers. For example, if you want to disable the ability to use peer resource sharing services or the ability to use the command prompt, system policies make it easy to do this from a central location for a large number of users.

Enabling policies involves creating a single file that resides on the server, and thus does not involve touching the client computer. In general, the policy file can be modified on the server after Windows 95 is installed, but, for some types of changes, such as adding group support or a nonstandard server path for product updates, configuration on the client computer is required. For details on the types of restrictions available and for information on how to implement system policies, see Chapter 15, “User Profiles and System Policies.”

### Using User Profiles

User profiles enable users to use personalized desktop settings each time they log onto a computer. Multiple users sharing a single computer can customize their own desktops and load them at logon time. Conversely, a single user can move between computers using the same profile by storing the profile on the server. An administrator can also take advantage of profiles to require that a mandatory desktop configuration be loaded each time a user logs on. The ability to change profile settings can be controlled by the administrator. For information on how to use user profiles, see Chapter 15, “User Profiles and System Policies.”

User profiles are not needed when only one person uses the computer or when a custom desktop adds no value. By not enabling user profiles, the logon process is shortened slightly, because the system does not need to locate and load the profile.

### Enabling Remote Administration

To remotely administer a computer’s Registry or policies, you must first enable this capability. This is done by installing the network services called Microsoft Remote Registry service (and the Microsoft Network Monitor agent) on the client computer. The remote service allows you to conduct a variety of tasks remotely over the network such as administer the file system, share or restrict directories, or query and make changes to the Registry. If you plan to do any of these tasks, be sure to enable this feature during Windows 95 installation.

You should not enable remote administration if you don’t need these services, because doing so causes unnecessary, extra processes to run on the client computer and on the network. These extra remote services could then theoretically be used by individuals on the network— provided they knew the appropriate password — to access information on your clients. However, Windows 95 comes with security capabilities to protect against unauthorized use of the Remote Registry service. For more information, see Chapter 16, “Remote Administration.”

Using Batch Scripts for Windows 95 Setup

Batch scripts allow you to predefine responses to prompts that appear during Windows 95 Setup. Batch scripts go hand-in-hand with push installations to completely automate the installation process. The choice to use a batch script is very straightforward. If you need to conduct a similar installation more than five times, you should use a batch script. Begin planning for batch scripts and push installations during this phase, as you are specifying the preferred-client configuration. Ensure that you document each feature needed, so that you can automate the selection of these features. For more information, see Chapter 5, “Custom, Automated, and Push Installations.”

### Using Push Installations for Windows 95 Setup

You need to understand and plan in advance how the push installation process will work for a given computer. There are a number of alternatives for remotely initiating the installation, ranging from editing the client’s logon script, to sending a link by electronic mail that contains a batch file to run Setup. You will want to consider how to push the installation for each computer and ensure that the client computers are configured to support this process.

For organizations with 50 or more computers, being physically present to install each client computer is not a viable option because of the cost. In that case, you may need to turn to an administrative software solution such as Microsoft Systems Management Server. When using administrative software tools, additional client-side software may be needed. Be sure to include this software in the installation plan.

For more information about using push installations, see Chapter 5, “Custom, Automated, and Push Installations.”

### Using Peer Resource Sharing Services

The peer resource sharing capability in Windows 95 allows your client computers to share files and printers directly from a local personal computer, instead of on a central server. Peer resource sharing may reduce the traffic and disk space required on central servers, because you are leveraging the power of each individual computer.

Security for peer resource sharing services may take the form of user-level security based on the user accounts on a Windows NT or NetWare network. If you don’t have servers to provide security validation or don’t want to use user-level security, you can use share-level security, with each individual implementing security and a password scheme on the local computer. Share-level security is set on a directory-by-directory basis.

If you do not want to use peer resource sharing services, and, in addition, want to disable the capability from each of your client computers, you can do so by selecting the appropriate option in system policies.

### Using User-Level Security

User-level security is based on user account lists stored on Windows NT or Novell NetWare servers. The user accounts specify what access rights each user has to particular resources on the network or individual computers. Windows 95 passes on a user’s request for access to the servers for validation.

Pass-through user-level security protects shared network resources by requiring that a security provider authenticate a user’s request to access resources.

User-level security is required for remote administration of the Registry and for network access to full user profiles.

For information on implementing security in Windows 95, see Chapter 14, “Security.”

## Evaluate Other Optional Features (Optional)

The following features may be useful in your organization. Review the related discussion before making a decision.

### Using Microsoft Exchange Mail

The new Microsoft Exchange feature in Windows 95 manages all messaging information in one place, with a single inbox for electonic mail, faxes, and other messages. In addition, Windows 95 comes with a complete small-business mail system  — that is, a mail client and a post office — that allows users to exchange electronic mail through a single post office. This mail client integrates well into Microsoft Mail servers, and the post office can be upgraded to provide an enterprise mail system.

You can also use a variety of other mail or messaging systems through Microsoft Exchange as long as they use a MAPI 1.0 driver. If you have an existing mail system and don’t have a MAPI 1.0 driver, you can continue to use your existing mail system and not install the Microsoft Exchange Mail capability. In this case, you’d install Microsoft Exchange only if you wanted to use other features such as the Microsoft Fax capability. When Microsoft Fax is in use, incoming faxes are collected by Microsoft Exchange. For more information, see Chapter 26, “Electronic Mail and Microsoft Exchange,” and Chapter 27, “Microsoft Fax.”

Using Microsoft Fax

Microsoft Fax gives Windows 95 a built-in fax capability that allows a computer running Windows 95 to send and receive faxes both as bitmap and as binary files without any additional software. If you have an existing fax software server in your organization, you should probably to continue to use that system for computers on the network. Microsoft Fax services would still be useful for portable computer users who travel. See Chapter 27, “Microsoft Fax.”

### Using Dial-Up Networking

This built-in client software allows the computer to use popular, server-based dial-in packages such as Windows NT RAS, Novell Netware Connect, and Shiva Netmodem. Remote dial-up connections on the network require additional 
security — provided in Windows 95 — and some additional configuration of procotols and software. For more information, see Chapter 28, “Dial-Up Networking and Mobile Computing.”

### Using The Microsoft Network

The Microsoft Network is a Microsoft online service that offers chat capability, information bulletin boards, and electronic mail. This feature may be useful for select individuals in an organization who require support services. For more information, see Chapter 29, “The Microsoft Network.”

### Using Disk Management Tools

Windows 95 ships with useful disk tools such as disk compression and defragmenting utilities that run from within Windows 95. The disk compression utility upgrades doublespace and drivespace programs from MS-DOS 6.2x. See Chapter 20, “Disks and File Systems.”

# Conduct the Lab Test: The Details

This phase in the deployment process involves four significant efforts: preparing the site, conducting the installation, testing the installation, and restoring the system.

## Prepare the Site

Preparing the site involves ensuring that the location of each computer, the computer itself, the hard disk, and the data are all ready for Windows 95 to be installed. In terms of the physical site, ensure that you have the appropriate network taps to connect to the network. You may require a power supply and surge protector, depending on the number of computers used for testing. Also, research and eliminate the potential for problems related to overheating or frequency distortion from the location.

In terms of the computer itself, ensure that it has the appropriate hard disk space, RAM (at least 4 MB, but 8 MB is recommended), and processor (386DX or better is recommended) to run Windows 95. To review the requirements for running a shared copy of Windows 95 from a server, see Chapter 4, “Server-Based Setup for Windows 95.”

In addition, run virus detection, disk scanning, and defragmentation programs on the computer to correct any problems prior to installation. Although the computer may appear to be operating properly, software upgrades often uncover hardware or software problems, because of the way they read and write data to the hard disk. Checking the computer before installing Windows 95 will help you better focus on issues related to installation.

Lastly, when preparing the site, be sure to back up critical data and configuration files for the system, in case the installation fails or you need to revert to the old system for some reason. This includes backing up INI files (such as WIN.INI and SYSTEM.INI), GRP files, AUTOEXEC.BAT, CONFIG.SYS, and all key data files. You should also create a Microsoft Diagnostics (MSD) report and copy it to a floppy disk by running MSD.EXE on the hard disk. If you need to automate the restoration, consider using a commercial backup program, instead of copying the files by hand.

## Install Windows 95 on Test Computers

Before setting up Windows 95 for the first time, verify that the computer’s existing network is working properly. Then use Part 2, “Installation,” in the Windows 95 Resource Kit to help you install and configure Windows 95 correctly. Chapter 5, “Custom, Automated, and Push Installations,” includes instructions on how to automate the installation process using batch scripts. Take note of which options you want to predefine as entries for the MSBATCH.INF file used for the setup batch script.

## Test the Installation

After you’ve set up a computer with Windows 95, you’ll need to run a variety of tests to ensure that it runs correctly on your network and that you can still perform all of your usual tasks. Use your own testing methodology or test the following to verify correct system operation:

·	Connect to and browse the network

·	Set up a printer and print both locally and on the network

·	Open, run, and close applications both on the client computer and the server

·	Shut down completely

In addition to ensuring that the preferred client configuration works as expected, you may also want to conduct additional testing of the optional software features and components in Windows 95. This can help you determine whether you are running Windows 95 optimally. For this kind of testing, conduct side-by-side evaluations on two computers, changing individual features on each one, to determine the following:

·	Performance in terms of responsiveness and throughput

·	Ease of use

·	Stability

·	Compatibility

·	Functionality

To evaluate network client software for Novell NetWare, run your network performance tests in the following configurations:

·	Windows 95 installed with an existing 16-bit, Novell-supplied workstation client (NETX), using ODI drivers

·	Windows 95 added to an existing installation of Windows 3.x and NetWare, using Client for NetWare Networks and protected-mode networking support components (NDIS adapter drivers)

·	Windows 95 as a new installation using all protected-mode components, including both Client for NetWare Networks and Client for Microsoft Networks, plus peer resource sharing support

Perform several common tasks such as connecting to the network, administering a remote NetWare server, and so on, to test for ease of use. Similarly, you’ll want to run any business-specific NetWare applications under Microsoft Client for NetWare Networks to ensure that they run compatibly. Any stability issues should become apparent during this testing.

See Part 3, “Networking,” in the Windows 95 Resource Kit to understand the differences in functionality between network clients.

## Test the Restoration Process

Having thoroughly tested the preferred network client, completely restore one of the test computers to the previous client configuration and document the process. The degree to which you need to test and restore the computer depends on the tools at your disposal. Chapter 6, “Setup Technical Discussion,” documents how to restore the previous operating system manually.

# Plan the Pilot Rollout: The Details

This phase involves three major efforts: automating the installation, documenting the logistics of the pilot installation, and preparing the user training plan. These efforts are a combination of planning and lab-testing work.

## Automate the Installation

Automating the installation consists of creating a batch script, setting up Windows 95 on the server, and creating a push installation process.

With a batch script you can perform a “hands-free” installation, so that the user need not respond to any prompts or even touch the computer during Windows 95 Setup.

Installing Windows 95 source files on the server is a separate and distinct process from the Windows 95 Setup program (SETUP.EXE) that you ran in the initial lab installation. Setting up the server requires the Server-Based Setup program (NETSETUP.EXE) from the Windows 95 compact disc.

When you run Server-Based Setup to install source files on the server, you also create a default setup script, and you can specify whether the Windows 95 source files on the server will be used to set up Windows 95 to run locally from a single computer or to run a shared copy from the server for client computers that require a shared installation.

In addition, you may want to manually add other files to the shared directory on the server, such as custom bitmaps for screens or a predefined WKGRP.INI file for workgroup organization, so that client computers are fully configured when Windows 95 is installed.

Creating a push installation process involves doing some final work on the server, such as editing the logon script for the user, or sending a link in electronic mail to a batch file that runs Windows 95 Setup, so that the user only needs to log on or double-click an icon to start the installation. System management software such as Microsoft Systems Managment Server can also be used to start the installation centrally.

For more information, see Chapter 5, “Custom, Automated, and Push Installations.”

Document the Logistics of a Pilot Installation

This involves determining the timing and the process for pilot installation, choosing the pilot user group, and communicating to the group about the pilot rollout.

Even though you are just testing the installation process, the first pilot sets the tone and presents an example of the final rollout, so it is important that you are completely prepared with all aspects of the rollout. You’ll need to determine the time it will take for installation, the personnel and tools needed to facilitate the process, and the overall schedule.

Estimates of the installation time should be based on an individual computer installation; be sure to schedule the downtime for each user. Also, in obtaining tools for the pilot rollout, you may want to include management or debugging software that can help automate the installation.

It’s important to choose a pilot user group that is interested in and capable of being the first test case. For example, choosing a pilot group that is close to a schedule deadline on a project, or a group that is traditionally slow in adopting new technology is likely to increase the difficulty of the pilot installation.

Another step at this stage is informing users about the pilot rollout plan. You can use a videotape presentation, an interoffice memo, or a company meeting as the means for communicating with users about the rollout. But, regardless of the form used, the message must explain the benefits to users in moving to Windows 95, and describe the overall plan and process by which each group or department will make the move. This makes it easier for your users to plan for and accept the migration to Windows 95 as part of their schedules.

## Develop the User Training Plan

The first steps in developing a training plan are to acquire a training lab, set up computers in the lab, and appoint a team member as instructor. (If in-house resources are not available, use a vendor to develop and conduct the training.) The instructor will be responsible for creating and testing the training program.

There are a number of training approaches and a variety of tools you can use. A recommended approach is to divide the training into sessions corresponding to three distinct topics: The Basics, Corporate-Specific Applications, and Customization.

The session entitled “The Basics” includes the top 10 functions any user needs to know to accomplish daily work. This includes the following:

| Function | To do the function, use this |
| --- | --- |
| Launch programs, load documents, find a file | Start button |
| Change settings | Control Panel |
| Get help on a specific topic | F1 or Help command |
| Switch between applications | Taskbar |
| Minimize, maximize, and close windows | Window buttons |
| Browse your hard disk | My Computer and Windows Explorer |
| Connect to a network drive | Network Neighborhood |
| Print a document | Point and Print |

The “Corporate-Specific Applications” session varies by the environment and the type of applications run on the network. This session should focus on the top 5 to 10 functions that will change because of the upgrade to Windows 95.

The “Customization” session is intended for more experienced users. The purpose of this session is to provide information and guidance that will help these users learn on their own after the training, and teach them how to work more productively with Windows 95. Some of these topics could include:

·	Adding items to the Start button

·	Adding items to the desktop (move, copy, shortcut)

·	Using options of the right mouse button

·	Adding a new device (for example, a printer)

·	Changing the desktop (for example, screen saver settings)

After creating and testing the program, schedule training sessions to occur immediately before the installation date, to ensure that users retain most of what they learn by putting it to use right away.

## Develop the Support Plan

Similar to the training plan, the support plan must be ready to go online the first day you begin performing Windows 95 installations. Because the quality of support that’s available during the pilot rollout will be seen as an indicator of the quality of the rollout as a whole, it is important that you plan carefully to ensure effective support.

Staff the Support team for your pilot rollout with some of your best technicians dedicated solely to the pilot group for the first few weeks. The assigned technicians should carry pagers or be available by phone at all times, to give immediate assistance to users.

And, to help users help themselves, edit Windows 95 Help with company-specific information on applications or features.

# Conduct the Pilot Rollout: The Details

The key areas to focus on when conducting the installation are: simulating the final installation process; testing the capabilities and performance of the system; surveying user feedback; and making adjustments as needed.

## Simulate the Installation Process

The schedule for the pilot rollout should simulate — on a smaller scale — the schedule of the final rollout. As you conduct the pilot rollout, you may find that certain tasks take more or less time than expected, that some tasks need to be added, or that some tasks can be left out. Modify the pilot rollout schedule to account for such changes, and use the pilot schedule for projecting the final rollout timetable.

## Test Windows 95 Performance and Capabilities

In addition to the technicians responsible for conducting the pilot installation, extra technicians should be assigned to measure, observe, and test the installation. By tracking the time per installation, handling problems that arise, and identifying areas for improvement or automation, these individuals help ensure the success of both the pilot and final rollouts by making the installation more efficient.

In addition, after Windows 95 is installed, these technicians test system capabilities, such as remote administration, for proper operation and monitor the client computers for performance, stability, and functionality, highlighting any inconsistencies with the lab configuration.

## Survey and Adjust Based on User Feedback

The final part of the pilot rollout involves surveying the users to gauge their satisfaction and proficiency with the new installation and to evaluate the level of training and support provided. Test users’ proficiency by having them perform a few common tasks or use several of the new features in Windows 95 — for example, have these users register their survey results on the server.

# Finalize the Rollout Plan: The Details

The official rollout plan is an extension of the pilot planning process, including the added steps of documenting, budgeting for, and carrying out the logistics. In addition to these steps, you’ll want to update the policies and practices guidelines governing network and computer use in your organization, and create the registration template for a central database that tracks specific configurations and uses of each network computer.

## Document, Budget, and Carry Out the Logistics

As you prepare for final rollout, estimate the length and scope of the overall installation process. Also plan for all tools needed to complete the process within the stated timeframe. If necessary, propose a formal budget for the company-wide implementation and present it to management for approval. Your budget should include the costs for personnel and additional resources, such as system management software.

After obtaining approval (if necessary), purchase the resources required to facilitate the installation. If you need additional staff, be sure to hire experienced and qualified individuals for the team, and train them extensively before getting started.

Complete your training, communication, and staffing plans for the final rollout at this time.

## Update the Policies and Practices Guidelines

Prior to final rollout, update all company policies regarding the use of the network and computers by employees. Be sure to cover items such as password length and expiration requirements, and the level of approval needed to obtain remote dial-up privileges.

In addition, update the corporate standards lists for software usage so that you can bring all computers up to compliance during the installation process. Because Windows 95 enables use of a host of new 32-bit applications and Plug and Play-compliant hardware, add these new products to the list, and delete their older counterparts.

Create the Registration Template

A registration template is used to create a central database for monitoring the progress of the rollout and document any areas requiring further action. As you prepare for final rollout, create the template, using appropriate database management software, include configuration information for every computer and user in the company, and place the template on the server. Then, as Windows 95 is installed during final rollout, the Installation team fills in the template for each computer and user, indicating if any additional upgrading is needed. The team can then use the template to track open items following the rollout and to measure actual progress against original objectives.

# Roll Out Windows 95: The Details

Following weeks of planning, organization, testing, communication, and training, the deployment teams and your organization as a whole should be ready for full-scale rollout of Windows 95. The extensive preparation for this event may make deployment seem almost routine for the teams involved; however, that’s exactly the kind of uncomplicated rollout a systems administrator dreams of. And, soon after the installations, users may not know how they got their work done without Windows 95. If this happens in your company, then you know your rollout has been a success!

The information in this chapter has been provided to assist organizations in achieving a smooth migration with Windows 95. The remainder of this Resource Kit contains information intended to illustrate other benefits and capabilities of your Windows 95 implementation. Following this Planning Guide, information is presented in these parts:

·	Part 2, Installation

·	Part 3, Networking

·	Part 4, System Management

·	Part 5, System Configuration

·	Part 6, Communications

·	Part 7, Windows 95 Reference

·	Part 8, Appendix